# TASK CHECKLIST: AI TREND HUB

## Actionable Tasks to Complete the Project

## Generated: April 13, 2026

## 🔴 CRITICAL (Do First)

### ☐ Deploy to Production

- Priority: CRITICAL

- Complexity: Simple

- Time: 5-10 minutes

- Steps:

  - Run deployment from Abacus AI Agent

  - Verify app loads at public URL

  - Test auto-login works in production

  - Confirm dashboard loads with data

- Definition of Done:

  - ☐ App accessible at public URL

  - ☐ Auto-login works

  - ☐ Dashboard displays data

  - ☐ Article creation works

## 🟡 HIGH PRIORITY (Do This Week)

### ☐ Configure Real CTA Settings

- Priority: High

- Complexity: Simple

- Time: 10 minutes

- Steps:

  - Navigate to Settings page

  - Enable master CTA toggle

  - Add book: “Reshaping Recruitment” with Amazon link and price

  - Add video/course link (if available)

  - Add affiliate products (if any)

  - Select style: “invitational” (recommended)

  - Select placement: “end” (start here, test “both” later)

  - Save settings

- Definition of Done:

  - ☐ Book promotion configured

  - ☐ Settings saved successfully

  - ☐ Generated article includes CTAs

### ☐ Generate & Validate Cross-Industry Articles

- Priority: High

- Complexity: Simple

- Time: 30-60 minutes

- Steps:

  - Generate article about AI in sales

  - Verify Skyscraper/Funnels frameworks translate correctly

  - Generate article about AI in restaurants

  - Verify voice sounds authentic (not robotic)

  - Generate article about AI in healthcare

  - Check AIDA framework with guardrails

  - Generate article about AI in manufacturing

  - Review CTAs in all articles

- Definition of Done:

  - ☐ 4+ cross-industry articles generated

  - ☐ Voice profile sounds authentic in all

  - ☐ IP frameworks translate naturally

  - ☐ CTAs appear and feel invitational

### ☐ Add Custom RSS Feeds

- Priority: High

- Complexity: Medium

- Time: 30-60 minutes

- Steps:

  - Identify Jack’s preferred AI newsletters

  - Find RSS feed URLs for each

  - Add feeds to database via seed script or admin UI

  - Trigger manual refresh

  - Verify new items appear in dashboard

- Definition of Done:

  - ☐ Custom feeds added to Source table

  - ☐ Items appearing in dashboard

  - ☐ Categories properly assigned

## 🟢 MEDIUM PRIORITY (Next 2 Weeks)

### ☐ Build Full Social Media Post Generation

- Priority: Medium

- Complexity: Medium-High

- Time: 4-8 hours

- Steps:

  - Design social post generation prompts (Twitter/X, LinkedIn)

  - Implement character limits per platform

  - Add hashtag generation

  - Create preview UI for each platform

  - Integrate with voice profile

  - Test with real articles

- Definition of Done:

  - ☐ Twitter/X posts generated (280 char limit)

  - ☐ LinkedIn posts generated (3000 char limit)

  - ☐ Hashtags relevant and useful

  - ☐ Voice profile maintained

### ☐ Add SEO Metadata to Articles

- Priority: Medium

- Complexity: Medium

- Time: 2-4 hours

- Steps:

  - Add meta description field to Article model

  - Add keywords field

  - Auto-generate SEO metadata with LLM

  - Add editing UI in article editor

  - Include in export options

- Definition of Done:

  - ☐ Meta description auto-generated

  - ☐ Keywords auto-generated

  - ☐ Editable in article editor

  - ☐ Included in HTML export

### ☐ Add More Reddit Subreddits

- Priority: Medium

- Complexity: Simple

- Time: 30 minutes

- Steps:

  - Add industry-specific subreddits:

    - r/sales, r/smallbusiness, r/entrepreneur

    - r/restaurateur, r/healthcare

  - Update scraper configuration

  - Test scraping works

- Definition of Done:

  - ☐ New subreddits added

  - ☐ Items appearing in dashboard

  - ☐ Properly categorized

## 🔵 LOW PRIORITY (Future Enhancement)

### ☐ Publishing Integrations

- Publish to Medium, WordPress, LinkedIn

- Estimated: 8-16 hours

### ☐ Article Analytics

- View tracking, engagement metrics, CTA click tracking

- Estimated: 8-12 hours

### ☐ Featured Images for Articles

- AI-generated or stock image integration

- Estimated: 4-6 hours

### ☐ Multi-User System

- Registration flow, invitations, team permissions

- Estimated: 16-24 hours

### ☐ Email Newsletter Integration

- Auto-send articles to subscriber list

- Estimated: 4-8 hours

### ☐ Article Templates

- Pre-built templates for common article types

- Estimated: 2-4 hours

### ☐ Scheduled Publishing

- Queue articles for future publication

- Estimated: 4-6 hours

## ✅ COMPLETED TASKS

- ☒ Core dashboard platform (dark theme, responsive)

- ☒ PostgreSQL database with Prisma ORM (11 models)

- ☒ Authentication system (NextAuth.js + JWT)

- ☒ RSS feed parsing (TechCrunch, MIT, VentureBeat)

- ☒ Reddit scraping (web scraper, no API)

- ☒ Background job scheduler (30-min cycle)

- ☒ Trend tracking with categories and sources

- ☒ Save/bookmark functionality

- ☒ Dashboard statistics and charts

- ☒ Article creation wizard (4-step AI-powered)

- ☒ Article editor with markdown support

- ☒ Article versioning system

- ☒ Export (Markdown, HTML, .md download)

- ☒ Section-level regeneration

- ☒ AIDA framework with guardrails

- ☒ Voice profile (Jack Whatley)

- ☒ 7 IP frameworks integrated

- ☒ Cross-industry application (8+ industries)

- ☒ Auto-login functionality

- ☒ CTA management system

- ☒ Bug fix: Failed to fetch error

- ☒ WordPress publish status indicators (Published/Failed/Draft/Incomplete badges with icons)

- ☒ Social media preview cards (Twitter/X, LinkedIn, Facebook platform-specific styling)

- ☒ Content freshness badges (4-tier color coding: emerald/blue/amber/zinc)

- ☒ Session expiry handling (amber banner on login for expired sessions)

- ☒ Article draft management (Save Draft & Exit, Resume from any step, wizardStep tracking)

END OF TASK CHECKLIST